Status_Report

Pratljacic:
- React.js Client (in progress)
- Bash Script zur Installation wichtiger node_modules (done)
- Sample Page um die Suchresultate anzuzeigen
- Daten crawlen (in progress)
- WebService (...)
Nemec:
- Android Client (in progress)
- Create Datamodel (done)
- Create tables for database in Oracle-SQL (done)
Gerges:
- C# Client (in progress)
- Create Datamodel (done)
- Create temporary data for tables (done)
- Create Ubuntu-VM, so that everybody has the same environment with all needed libraries (done)

Status: 14.12.2018 (Vergleich: 07.12.2018)
Arbeiten an der Android App. Designed, nötige Activities erstellt, mit statischen Werten gearbeitet, um zu veranschaulichen, wie es ausschauen soll, da der Server noch nicht steht.

Heraussuchen einer C# Library für die Gestaltung des Clients

Logisches überlegen und diskutiert im Team, wie wir mit dem Crawler/Webservice weiter arbeiten werden und welche Routen wir brauchen werden. Überlegung der Speicherung der Daten in der Datenbank.